KitchMemo Iteration 1 Feedback Meeting Minutes

Iteration review and acceptance feedback

| Meeting date | 4 September 2026 |
| --- | --- |
| Recorded time | 18:43 to 19:32 |
| Participants | KitchMemo team and mentor |
| Purpose | Review Iteration 1 user stories, demonstrate the build, record acceptance outcomes, and identify improvements for the next iteration. |

Meeting outcome

The mentor considered the overall build promising and accepted parts of the demonstrated inventory journey. The main gaps concerned acceptance criteria that described implementation details instead of observable user outcomes, incomplete validation and error handling, and shopping interactions that required users to repeat information. The team should carry these findings into Iteration 2 as explicit design, testing, and data-quality actions.

Confirmed acceptance results

| Item | Outcome | Evidence from review | Required follow-up |
| --- | --- | --- | --- |
| US 1.1 | Accepted | The required-details and save flow was demonstrated and discussed as complete. | Keep the entry path and final system response explicit in the acceptance criteria. |
| US 1.2 | Rejected | Validation and error handling did not reliably identify or explain the relevant invalid input. | Add field constraints, clear messages, and tests for invalid or extreme quantities. |
| US 1.3 | Accepted | The mentor explicitly confirmed acceptance. | Retain the accepted behaviour and align the story numbering with the final backlog. |
| US 2.1 | Rejected | The acceptance criteria focused on what the system queries in the background rather than what the user sees and achieves. | Rewrite the criteria around a user action and a visible, testable response. |
| US 2.2 | Rejected | The demonstrated capability was not working and could not be tested during the review. | Restore the feature, provide a fallback when the external service fails, and repeat the acceptance test. |
| Shopping checkout and inventory transfer | Partially accepted | The overall journey matched the build, but repeated entry and incorrect batch handling created a genuine failure. | Simplify checkout into one confirmation flow and verify multi-item batch transfer. |

Discussion summary

Acceptance criteria and backlog quality

Write each criterion as a complete Given, When, Then sequence with a clear starting screen, user action, and visible system response.

Do not describe API queries, backend implementation, or technical tasks as user-facing acceptance outcomes.

Use consistent identifiers across epic, user story, feature, and acceptance criterion levels. The mentor recommended concise labels such as E1 and AC 1.1.3.

Record accepted, rejected, and not-tested results immediately so the next iteration can show traceable action on feedback.

Inventory entry and validation

Strengthen quantity validation and show a clear field-specific message when input is missing, invalid, or unreasonable.

Apply data constraints as well as interface validation so extreme values cannot enter the inventory through another client path.

Clarify units and packaging language. Terms such as item, bag, and kilogram should not produce conflicting quantities.

Support a reliable manual fallback when recognition or its external provider is unavailable.

Navigation and inventory usability

Make the entry point and preconditions explicit. A reviewer should know which screen the user starts on and how the user reaches the feature.

Make expiry information and reset actions easier to find. Hidden horizontal scrolling and partially visible labels reduced discoverability.

Consider an All view with a simpler category selector instead of forcing users to scroll through many category controls.

Continue monitoring large datasets and optimise rendering or loading so the interface remains smooth as inventory grows.

Shopping flow

Reduce repeated confirmation. Checking out a shopping list should provide enough information to create inventory records without asking the user to enter the same purchase twice.

Reuse known quantity, unit, and previous storage context. Suggest a storage location and allow the user to edit it only when needed.

Design for normal multi-item grocery trips rather than a one-item demonstration path.

Correct the batch-add defect where the purchased quantity and the resulting inventory quantity did not match.

Product scope and user value

Keep the interface focused on outcomes the user understands. Internal system activity should remain outside the user-facing story unless it changes the experience.

Represent chilled, frozen, and pantry or dry-goods storage consistently across the kitchen metaphor and inventory filters.

Develop reports and achievements that show recorded progress and savings in terms users care about, while avoiding unsupported claims.

Security and resilience

Include negative-path testing such as invalid input and SQL injection attempts in the acceptance evidence.

Separate third-party provider failure from product failure by providing a user-controlled fallback and a clear non-technical message.

Keep data validation, monitoring, and optimisation visible in the delivery plan even when the related work does not appear as a separate app screen.

Action register

| Priority | Action | Owner | Target | Evidence of completion |
| --- | --- | --- | --- | --- |
| P0 | Fix multi-item checkout and batch transfer so quantities and units reach inventory correctly. | Team to assign | Before Iteration 2 feature build | Passing batch checkout test with at least three items and mixed units |
| P0 | Add field-level validation and database constraints for invalid or unreasonable quantities. | Team to assign | Before next acceptance review | Negative tests and clear user-facing messages |
| P0 | Rewrite rejected acceptance criteria around observable user actions and results. | Product owner | Backlog refinement | Updated backlog with consistent E, US, feature, and AC numbering |
| P1 | Simplify the shopping-to-inventory journey and remove duplicate data entry. | UX and mobile | Iteration 2 prototype | Validated flow and usability-test results |
| P1 | Improve expiry and category discoverability, including the default All view and category selection pattern. | UX and mobile | Iteration 2 UI refinement | Prototype and task-completion evidence |
| P1 | Provide recognition failure handling and a manual-entry fallback. | AI and backend | Before next demonstration | Provider-outage test and successful manual completion |
| P1 | Document the data-monitoring and performance plan for larger inventories. | Backend and QA | Iteration 2 technical plan | Performance baseline, thresholds, and monitoring evidence |
| P2 | Align storage terminology and interaction across chilled, frozen, and pantry items. | Product and UX | Iteration 2 design | Updated copy, filters, and prototype |
| P2 | Define report and achievement metrics with transparent calculation rules. | Product and data | Iteration 2 discovery | Metric dictionary and approved calculation method |

Decisions for Iteration 2 discovery

Use the accepted Iteration 1 journey as the baseline and show how the rejected items have been corrected or scheduled.

Present shopping guidance as a shorter, inventory-aware flow that reduces repeated user work.

Present reporting and achievements as evidence-based feedback derived from recorded inventory and shopping events.

Carry data validation, provider resilience, performance monitoring, and security testing into the technical roadmap.

Open items

| Question | Why it matters | Decision needed |
| --- | --- | --- |
| Which named team member owns each corrective action? | The review requested evidence that feedback produces action in the next iteration. | Assign one accountable owner and due date per item. |
| Which exact backlog item covers the partially accepted shopping checkout flow? | The transcript did not state a reliable identifier at that point. | Map the flow to the final backlog ID before submission. |
| What calculation method supports savings and impact measures? | Unsupported figures could mislead users and weaken the discovery justification. | Approve a metric definition or limit the report to recorded activity counts. |
| What performance level counts as acceptable for a larger inventory? | The mentor asked the team to monitor data and optimise the experience. | Set a dataset size, response-time target, and test method. |