# Mentor Feedback Meeting Minutes

Date: 27 September 2026 (as stated in the transcript header; the source filename is 9.18.txt)

Time: Approximately 8:11–8:38 pm

Attendees: Mentor and project team (individual names were not consistently identifiable in the transcript)

Source: Bilingual speech-to-text transcript; discussion points are consolidated and lightly edited for clarity.

# Discussion summary

## 1. Build status and acceptance criteria

The team reported that the final build had been completed the previous day and discussed integration, estimated in the conversation at about three hours.

The meeting included a review of user stories and acceptance criteria (ACs), including items numbered 6.1, 6.2, 6.3, 6.5, and 10.3. Some item references and acceptance decisions were unclear in the transcript.

The mentor praised the team's AC writing as clear and noted that the “Given” precondition was used effectively. The mentor may showcase the examples in class and proposed a peer-learning session with another team closer to the next iteration.

The team was asked to simplify some naming and revise wording in response to review comments.

AC1 and AC2 under 6.2.1 were explicitly accepted. The transcript also records 6.3.1 ST1 and AC2 as rejected because they were not sufficiently user-centred. Other criteria were reviewed, but their final status is not consistently clear from the transcript.

## 2. AI assistant entry and interaction

The team discussed when the assistant should be visible, including on the shopping, achievements, profile, or main page, and whether it should display a short greeting.

Opening the assistant in a full-screen view was considered acceptable. The discussion also covered tapping the mascot to open the assistant and making it available during other tasks, including camera-based food entry.

A whitelist was mentioned as a possible control, but the transcript does not establish a final implementation decision.

## 3. Food recognition and scanning fallback

The current photo-recognition capability was described as supporting fruit. The mentor asked about accuracy and coverage, including vegetables; these questions were not resolved in the transcript.

The mentor recommended clear error handling: if an item is outside the supported photo-recognition scope or cannot be identified, direct the user to barcode scanning. Barcode scanning was suggested for other products.

The team discussed product/QR scanning and whether a dedicated button would make the available scanning methods clearer.

## 4. Challenges, milestones, and page layout

The mentor noted that a page had substantial scrolling and suggested separating challenges from milestones, potentially placing challenges on a separate page or section.

The distinction should remain clear: milestones represent milestones, while challenges can be presented separately. This was a design suggestion rather than a confirmed implementation decision.

## 5. Performance and feedback handling

Loading delays were observed when the internet connection was poor. The team discussed checking the experience in slower conditions; the transcript also mentions a slower server version, but does not record a completed test result.

The conversation raised whether user-testing feedback cards were visible on the project/LinkedIn page. Feedback had been recorded in the PGP but had not yet been actioned there. The exact destination and workflow were not clear.

A need for three or four people was mentioned in the same discussion, but the transcript does not clearly specify whether this referred to testing participants or another activity.

## 6. Voice interaction and future reporting

The mentor proposed exploring hands-free voice interaction so users could ask what is expiring or what they need to buy without looking at the app. The discussion distinguished voice input, speech-to-text, and spoken responses; the intended scope remains undecided.

An always-listening/background option was floated as an experiment. The team noted that feasibility was uncertain and made no commitment.

The mentor suggested considering this as a possible future iteration-three feedback loop and communicating with the relevant leadership team. No scope or delivery commitment was recorded.

A future community event before year-end was mentioned. The Education team may share app-usage and food-waste data, with a possible weekly or seasonal user report summarising an individual's contribution to the community. This was a future concept, not a confirmed feature requirement.

# Outcomes and recommendations

Keep the acceptance criteria clear and user-centred; simplify names and revise the criteria that received review comments.

Make the scanning mode's supported scope clear and provide barcode scanning as a fallback when photo recognition is unavailable or unsuccessful.

Review assistant placement and its short greeting across relevant app screens; the full-screen assistant view was acceptable in the discussion.

Consider separating challenges from milestones to reduce scrolling and clarify the page structure.

Explore voice interaction and periodic impact reporting as future ideas, subject to user value and technical feasibility.

# Action items

| Action | Owner | Status / notes |
| --- | --- | --- |
| Simplify naming and revise acceptance criteria using the mentor's comments. | Team member who offered to revise (name unclear) | In progress during the meeting; final status not recorded |
| Revisit 6.3.1 ST1 and AC2 to make the user action and system response more user-centred. | Product team | Rejected in review; revision needed |
| Confirm the final acceptance status of criteria whose outcomes were unclear in the transcript. | Product team | Open |
| Add or confirm an error path that directs unsupported or unrecognised photo entries to barcode scanning. | Product/technical team | Recommended; implementation status not recorded |
| Check photo-recognition coverage and accuracy for supported produce, and clarify supported item types in the interface. | Technical/product team | Open |
| Review assistant visibility, greeting, and full-screen behaviour across relevant screens. | Product/design team | Review discussed; detailed requirements to confirm |
| Evaluate whether challenges should be separated from milestones to reduce scrolling. | Product/design team | Suggestion for consideration |
| Check loading behaviour under poor network conditions and confirm how feedback cards are actioned. | Team | Open; feedback destination/workflow unclear |
| Assess the feasibility and user value of voice interaction and periodic impact reports for a future iteration. | Team; discuss with relevant leadership team | Exploratory; no commitment |

# Open questions

Which acceptance criteria, beyond the explicitly accepted and rejected items, are final?

What photo-recognition categories and accuracy level will the app support, and when should it switch users to barcode scanning?

On which screens should the assistant appear, and should the mascot show a greeting before opening the full-screen assistant?

Should challenges have a separate page or section from milestones?

What did the reference to three or four people mean, and where should user-testing feedback cards be published and actioned?

Is voice input, spoken output, or an always-listening mode feasible and appropriate for a future iteration?

What reporting cadence and measures would be useful for a community or seasonal impact report?